## Slide 1: Tetris Progress Report and Design
-Alex Schexnayder

## Slide 2: Presentation Outline
Finished Implementing
UML Design
Use Case Sequence Diagram
Things left to implement
Future Test Cases
Updated Timeline
Questions?

## Slide 3: Finished implementing
Every piece’s shape in reference to the grid
All rotation options of every piece
Random piece generator
  Updates after every previous random piece
UI Design (might change color scheme in the future)
2-dimensional grid
  Logic for checking grid rows and emptying those rows if necessary

## Slide 4
UML Design

## Slide 6
Use Case Sequence Diagram

## Slide 8: Things left to implement
Game state class
  Main control that dictates the rules and actions of the game
  Calls on already established classes for functionality
  Changes state based on game progress. (In progress, finished, reset, etc.)
Importing assets
UI
  Event handlers for piece movement/rotation and game loop functions
  Draw the game grid and pieces
  Timer for pieces to move down
Making Test Cases

## Slide 9: Future Test Cases
Test 1 (Game loop is correct):
  Once top row of game grid fills, the game ends
  Goes back to starting screen to exit or restart game
Test 2 (Score is correct):
  Score increments correctly with each filled row
  Score resets on game restart
Test 3 (Pieces go to correct spot):
  Pieces stack on top of one each other
  Unable for 2 pieces to go to the same array cell if filled

## Slide 10: Updated Timeline
April 10
  Finished functionality for accurate game loop
April 13
  All bug fixes are finished
  Test cases completed
April 25
  Possible stretch goal(s) implementation
May
  Fully finished project with correct functionality and game loop
  Final Presentation
  Submit project

## Slide 11: Questions?